TITLE: BOREHOLE SALTY WATER MONITORING SYSTEM

Project lead

Software  developer

Handles programming, data processing, and some kicad design

Oversees, project planning and coordination

Reason for allocating the role

Roles

2. Faith ndila

Name of members

1. Carolyne sidi

Technologies

Hard ware

- TDS Sensor

- PH Sensor

- Salinity sensor

- Arduino UNO

- Power supply

- Turbidity sensor

- LCD Display

- Buzzer

- Pump

Software

- Arduino IDE

- Embaded c/c ++

- Proteus software

- Kicad software

- Inventor software

Tools

- Multimeter

- Breadboard

- Jumper wires

Challenges

The project aims to solve the problem undetected salinity level in borehole water, which can make unsafe for drinking or irrigation.

The project monitors the water salinity, turbidity and treats the water through reverse osmosis process.

The system will help famers, households, and water managers by providing real time water quality data and get clean water for domestic use and for irrigation.

The project is located specific mainly designed for salty borehole in arid and coastal region.

Risk

Technical risks

Sensors failure or inaccurate reading

Mitigations-regular calibration and testing

Power interruptions

Mitigations use of back up batteries or solar power.

Non-technical risks

Lack of user’s technical knowledge

Mitigations-simple user interface and training

Budget limitations

Mitigations use of low cost components

Infrastructures

- Branching and merging

-use github

-main branch for stable code

-features branches for development

2. Deploying strategy

-upload code via arduino IDE

-test locally before field deployment

3. Test tools and process

-serial monitor testing

-sensor calibration testing

-field testing with real borehole water

Existing solutions

Hand held TOS meters

Laboratory water testing.

Limitations of existing solutions

Most are existing, manual, not suitable for continuous monitoring.

Project description {working principle}

This project involves the design and implementation of a borehole water monitoring system aimed at detecting and managing (saline) salty water. The system continuously monitors key water quality parameters such as salinity, electrical conductivity, PH, and temperature to assess the suitability of borehole water for domestic, agricultural or industrial use. Sensors installed in the borehole collect real time data which is processed and displayed for easy analysis. The system helps in early detection of salt water intrusion, prevents damage to pumps and irrigation system and supports informed decision making on water treatment and usage. Overall the project promotes sustainable groundwater management and safe water utilization.

Conclusion

The system enables early detection of saline water, the system protects equipment improves water management and supports sustainable us groundwater resources.

Overall, the project demonstration on effective and reliable approach to monitoring borehole water quality for safe domestic and agricultural applications.